# Multi-Tenant SaaS ERP

Full-Stack Architecture & HRM Implementation Plan | Version 1.0 | October 2026

Target: React + TypeScript frontend; NestJS + TypeScript backend; PostgreSQL database per tenant.

# 1. Scope and source alignment

This document revises the supplied ZAL-ERP-inspired HRM backend and FE outline. It preserves organization/employee, attendance, leave, payroll, recruitment, approval screens, permissions, and the familiar ERP shell. It replaces Laravel/Sanctum/Spatie/Artisan and Vue/Vuetify patterns with NestJS and React. Future Finance, CRM, Chat modules are architectural extension points, not fully specified implementations.

# 2. Technology decisions

| Layer | Decision | Notes |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | React Router, TanStack Query, React Hook Form + Zod, Tailwind; preserve purchased theme markup and CSS |
| Backend | NestJS + TypeScript | REST /api/v1, Swagger, DTO validation, Guards, modular monolith |
| Database | PostgreSQL | One master DB; one logical PostgreSQL database per tenant |
| Data access | Prisma (proposed) | Separate master and tenant clients; validate migration/tooling fit in spike |
| Cache/queue | Redis + BullMQ | Tenant-aware job payloads and workers |
| Storage | S3 compatible | Tenant-prefix keys and signed downloads |
| Tests | Jest + Supertest + Playwright | Unit, API integration, E2E, cross-tenant security |
| Deployment | Docker + managed PostgreSQL | Connection budgets, secrets manager, CI/CD |

# 3. Multi-tenant architecture

Master database: tenants, tenant_domains, tenant_databases (secret references only), users, tenant_memberships, plans, subscriptions, platform_audit_logs, provisioning_jobs. Tenant databases: company settings, RBAC, departments, branches, employees, shifts, attendance, leaves, payroll, recruitment, audit logs and transactional outbox. Do not store tenant payroll/HR records in the master database.

Global user IDs may be referenced in tenant records as scalar UUIDs; cross-database foreign keys are unavailable. Membership checks must use the master database and tenant-scoped role checks must use the selected tenant database.

# 4. Tenant request and authentication lifecycle

Resolve tenant from allowlisted subdomain or verified custom domain; reject unknown or suspended tenants. Do not trust arbitrary tenant_id headers.

Authenticate signed access token and check user/session validity; verify active membership for the resolved tenant.

Establish request-scoped tenant context via explicit provider or AsyncLocalStorage with careful async boundary tests.

Get tenant-specific DB client from a bounded cache/pool manager; never mutate a global client connection URL per request.

Enforce permission plus record ownership/department/reporting hierarchy; log privileged operations.

Use short-lived access tokens, rotating hashed refresh tokens, logout/revocation, MFA for privileged users and secure httpOnly cookies where appropriate.

# 5. Database-per-tenant operations

Provisioning: create master tenant as provisioning -> queue job -> create DB and least-privilege user -> migrate -> seed versioned permissions/default HR setup -> bootstrap admin membership -> activate.

Make each provisioning step idempotent and resumable; store state and failure reason; never activate partial databases.

Run master migrations separately from tenant migrations; track tenant schema versions; roll out in batches with compatibility checks.

Cap connections per tenant and per app instance; evict idle pools; use PgBouncer if suitable and validate ORM compatibility.

Tenant-aware backup, point-in-time recovery strategy, restore drills, retention policy, deletion/export workflow, and observability.

Queue jobs must carry verified tenant ID, resolve DB context on worker execution, deduplicate retries and avoid cross-tenant cache keys.

Avoid distributed transactions between master and tenant DBs; use outbox/eventual consistency and compensating operations.

# 6. Authorization and permissions

Use tenant-local roles, permissions, role_permissions and member_role_assignments (linked to global user UUID). Seed stable machine permission keys (employee.read, attendance.approve, payroll.generate, payroll.approve.hr, payroll.approve.ceo) rather than deriving keys from human labels. Display labels may change independently.

Platform Super Admin is distinct from Tenant Admin; platform privilege must not silently bypass tenant auditing.

Default-deny all endpoints; guards verify membership, permission, and resource scope.

Manager team-scoping and employee self-service are enforced in backend queries, not only UI visibility.

Separate permissions for sensitive payroll viewing, export, generation, approval and finalization.

Seed roles idempotently; preserve customer-edited grants; introduce new permissions with explicit migration policy.

# 7. Suggested repository structure

apps/api/src/{platform/{auth,tenants,subscriptions},modules/{access,hrm/{organization,employees,shifts,attendance,leaves,payroll,recruitment},finance,crm,chat},infrastructure/{database,queue,storage},common}; apps/web/src/{app,layouts,features/{access,hrm/{employees,attendance,leaves,payroll,recruitment}},components,lib}; packages/{api-contracts,ui,config}; prisma/{master,tenant}; tests/{integration,e2e}.

Shared API contracts can be generated from OpenAPI. Avoid importing Nest server internals into the React app.

# 8. API standards

Prefix /api/v1; consistent pagination, filtering, sorting, error envelope and validation response; UTC timestamps plus tenant-configured timezone.

OpenAPI-generated typed FE client; React Query cache keys include tenant identity; clear all caches on tenant switch/logout.

Idempotency keys for sensitive create/finalize endpoints; optimistic locking or state transition guards for approvals.

Separate employee self-service routes (/me/attendance, /me/leaves) from scoped HR/admin routes.

Rate limit auth and exports; audit data exports; protect uploads with content-type/size validation and malware scanning where appropriate.

# 9. Phase-by-phase BE + FE delivery

## Phase 0 — Foundation

BE: NestJS bootstrap, config validation, health/readiness, master/tenant DB clients, Docker, migrations, Swagger, CI, structured logs.

FE: React/Vite/TS bootstrap, theme asset audit, preserve exact HTML/CSS/classes, shell/header/sidebar, route structure, responsive visual baselines.

Exit: app boots, master DB connects, demo tenant DB connects, first themed page visually matches original.

## Phase 1 — SaaS / Authentication / RBAC

BE: tenant domain resolver, provisioning worker, memberships, login/refresh/logout, tenant-aware RBAC guards, permission seeding, cross-tenant denial tests.

FE: login, tenant selection/switch (if member of several), 403/404/session expiry, roles matrix, permission-aware nav, tenant settings and provisioning status.

Exit: Tenant A cannot read Tenant B; tenant admin assigns role; revoked membership loses access.

## Phase 2 — Organization / Employee

BE: branches, departments, designations, employment types/status, document types, employees, reporting_to, employment history, files, manager scope.

FE: setup list drawers, employee list/filter/export, create/edit wizard, employee profile tabs, my profile, role assignment.

Exit: create employee, link global identity safely, show manager hierarchy, enforce field-level sensitive access.

## Phase 3 — Shifts / Attendance

BE: shift definitions, shift assignment history, work calendars, holidays, check-in/out, correction requests, daily records, late/absent rules, idempotent BullMQ jobs, imports/exports.

FE: employee check-in, my attendance calendar, HR table with status chips, manager approvals, locations, holiday/shift setup, reports.

Exit: timezone/overnight shift/holiday cases pass; retries create no duplicates; employee only sees own data.

## Phase 4 — Leave Management

BE: leave types, policy eligibility, leave sessions (Jul–Jun configurable), accrual/balance ledger, half/short leave, manager then HR approvals, attendance synchronization transaction/outbox, notifications.

FE: apply leave, balance cards, team approval queue, manager/HR decision dialogs, session/policy setup, leave history.

Exit: duplicate approvals prevented; balances cannot overdraw; attendance sync reliable and reversible by policy.

## Phase 5 — Payroll

BE: compensation effective dates, allowances/deductions, tax tables, loan schedule optional, attendance input snapshot, deterministic payroll calculation, immutable approved runs, HR/CEO workflow, payslips.

FE: salary roster, compensation history, month generation wizard, review deductions, approve/reject with remarks, payslip viewer, tax/rule setup.

Exit: recalculation reproducible, approval separation of duties enforced, no double-finalization, PDF export access checked.

## Phase 6 — Recruitment

BE: tenant-local job categories/stages/jobs/applications; resumes in tenant-scoped storage; applicant access control; conversion to employee on hire.

FE: job listing/editor, applicant table and details drawer, categories/stages setup, optional public career pages separated from authenticated ERP.

Exit: create job and application, view attachment securely, convert applicant to employee with no duplicates.

## Phase 7 — Cross-cutting UX / Reports

BE: notifications, audit trails, transactional outbox, report/export jobs, file access policy, activity history.

FE: notification center, global search (scoped), export progress, audit views, consistent loading/empty/error states, accessibility review.

Exit: reports correct for tenant and user scope; exports traceable; background notifications resilient.

## Phase 8 — Production readiness

BE: load tests, query indexes, migration batch rehearsal, backup restore, secret rotation, penetration/security checks, queue recovery, monitoring.

FE: Playwright E2E, responsive regressions, permission matrix, visual snapshot tests against theme, performance and accessibility checks.

Exit: documented runbooks, tested restore, verified no cross-tenant leakage, deployment rollback plan.

# 10. Core tenant schema (initial)

| Domain | Suggested tables |
| --- | --- |
| Platform/master | users, sessions, tenants, tenant_domains, tenant_databases, tenant_memberships, plans, subscriptions |
| Tenant/access | roles, permissions, role_permissions, membership_roles, audit_logs, outbox_events |
| Tenant/organization | company_settings, branches, departments, designations, employment_types, employment_statuses, employees, employee_documents |
| Tenant/attendance | shifts, shift_assignments, work_calendars, holidays, attendances, attendance_requests |
| Tenant/leaves | leave_types, leave_policies, leave_sessions, leave_requests, leave_approvals, leave_balance_ledger |
| Tenant/payroll | compensation_records, allowances, deductions, tax_slabs, payroll_runs, payroll_items, payroll_approvals, payslips |
| Tenant/recruitment | job_categories, job_stages, jobs, job_applications, applicant_documents |

# 11. UI migration / purchased theme protection

Audit whether purchased package actually includes React source. If not, budget conversion of static HTML pages; do not assume framework editions are included.

Create visual reference screenshots for dashboard, tables, forms, drawers, charts and responsive states.

Convert page markup to JSX/TSX without changing Tailwind classes or DOM nesting initially.

Replace DOM-manipulating Vanilla JS gradually with React state/effects and React-compatible integrations.

Keep typography, icons, charts, spacing and responsive behavior identical during migration; refactor only after visual tests pass.

FE authorization improves UX but never replaces backend permission checks.

# 12. Test matrix and acceptance gates

| Area | Required tests |
| --- | --- |
| Isolation | Tenant A/B same UUID-style records, wrong host, changed tenant header, expired membership, cache/queue separation |
| Auth/RBAC | Refresh reuse, logout, role revocation, self vs manager vs HR vs CEO, platform admin audit |
| Attendance | Overnight shifts, DST/timezones, missed checkout, holiday overlap, duplicate scheduled jobs |
| Leave | Concurrent requests, half/short leave, balance ledger, approvals, rollback/rejection |
| Payroll | Money as decimal/integer minor units, snapshots, double-run, tax boundaries, approval race, payslip ACL |
| Operations | Provisioning retries, partial migration, backup restore, queue retries, pool exhaustion |
| Frontend | Route guards, responsive layout, accessible forms, optimistic update rollback, visual regression |

# 13. Security, observability and deployment

Use TLS, secret manager, least-privilege DB roles, separate migration credentials, encryption at rest and backups.

Structured logs with request ID, tenant ID and actor ID, never log salaries/passwords/tokens or full sensitive payloads.

Metrics: per-tenant latency/errors, DB pool usage, job failures, provisioning duration, migration versions, storage costs.

CI: lint/typecheck/unit/integration/OpenAPI drift; CD: master migration then tenant batches then application deploy with backward compatibility.

Maintain tenant export/deletion, retention and recovery policies before accepting real customer HR/payroll data.

# 14. Decisions to confirm before implementation

Confirm React + TypeScript + Vite (this plan assumes it); original uploaded FE was Vue + Vuetify.

Confirm hosting and tenant DB scaling limits: shared PostgreSQL instance initially versus dedicated instance for premium tenants.

Confirm whether authentication users can join multiple tenants and how email uniqueness works.

Confirm attendance source (web, mobile, device, GPS), timezone and shift rules.

Confirm payroll country/tax jurisdiction, rounding, salary calendar, approval and finalization policy.

Confirm recruitment belongs in HRM tenant DB rather than separate CRM connection (recommended for initial release).

Confirm whether purchased theme includes a native React edition and associated license rights.

# 15. First implementation sprint

Day 1-2: monorepo bootstrap, lint/test tooling, Docker PostgreSQL + Redis, master DB migrations.

Day 3-4: tenant metadata, domain resolver, tenant connection manager, demo tenant DB creation.

Day 5-6: auth, membership validation, tenant-aware guards, roles/permissions seed.

Day 7-8: React shell/theme baseline, login/tenant-aware API client, roles page.

Day 9-10: automated tenant-isolation tests, provisioning retry tests, Swagger contract, release checklist.